# SemantiCanvas

LLM-Powered Semantic Canvas with Duplicate Detection

Project Specification v1.0

December 2024

# Executive Summary

SemantiCanvas is a local-first, AI-powered infinite canvas application for capturing, organizing, and connecting ideas. Unlike existing tools, it actively prevents knowledge duplication by computing semantic embeddings for each idea card and alerting users when they're about to create content that already exists in their knowledge base.

Core Value Proposition: Capture ideas with zero friction, never lose them to duplication, and surface hidden connections automatically.

Target User: Knowledge workers, researchers, and creative professionals who generate many ideas across time and need intelligent deduplication without manual curation overhead.

# Problem Statement

- Idea Fragmentation: Ideas captured in different sessions often duplicate each other with slightly different wording

- Search Failure: Keyword search misses semantic duplicates ("feline" vs "cat" problem)

- Manual Overhead: Existing tools require manual tagging, linking, and organization

- Privacy Concerns: Cloud-based solutions expose personal knowledge to third parties

- Tool Gap: No open-source tool combines infinite canvas + semantic search + duplicate detection

# Solution Overview

## Architecture Principles

- Local-First: All data stays on device. Embeddings computed locally via Transformers.js

- Real-Time: Duplicate detection happens as you type, not after save

- Zero-Config: Works immediately without API keys or external services

- Extensible: Plugin architecture for future LLM integrations (Q&A, summarization)

## Key Features (MVP)

- Infinite Canvas: Pan, zoom, and freely position idea cards

- Idea Cards: Rich text cards with title, content, tags, and auto-generated embedding

- Semantic Duplicate Detection: Real-time similarity check with visual warning

- Quick Capture: Global hotkey (Cmd/Ctrl+Shift+N) for instant idea entry

- Semantic Search: Find cards by meaning, not just keywords

- Related Cards Sidebar: Auto-display semantically similar cards when editing

# Technical Architecture

## Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Framework | React 18 + Vite | Fast builds, modern tooling |
| Canvas Engine | tldraw SDK | Mature, extensible, 41K stars |
| Embeddings | Transformers.js | 100% local, browser-native |
| Embedding Model | all-MiniLM-L6-v2 | 384 dims, fast, accurate |
| Vector Store | In-memory + IndexedDB | No server, instant queries |
| State Management | tldraw store + Zustand | Reactive, lightweight |
| Packaging | Electron (Phase 2) | Desktop app with hotkeys |
| Language | TypeScript | Type safety, better DX |

## System Architecture Diagram

┌─────────────────────────────────────────────────────────────────┐

│                     SEMANTICANVAS                              │

├─────────────────────────────────────────────────────────────────┤

│  ┌─────────────┐    ┌─────────────┐    ┌─────────────┐        │

│  │   tldraw    │    │   Search    │    │   Quick     │        │

│  │   Canvas    │    │   Panel     │    │   Capture   │        │

│  └──────┬──────┘    └──────┬──────┘    └──────┬──────┘        │

│         │                  │                  │               │

│         └──────────────────┼──────────────────┘               │

│                            ▼                                  │

│              ┌─────────────────────────┐                      │

│              │     Card Store          │                      │

│              │  (tldraw + Zustand)     │                      │

│              └────────────┬────────────┘                      │

│                           │                                   │

│         ┌─────────────────┼─────────────────┐                 │

│         ▼                 ▼                 ▼                 │

│  ┌────────────┐   ┌────────────────┐  ┌────────────┐          │

│  │ Embedding  │   │ Vector Index   │  │ IndexedDB  │          │

│  │   Worker   │   │ (In-Memory)    │  │ Persist    │          │

│  │(Web Worker)│   │ Cosine Search  │  │            │          │

│  └────────────┘   └────────────────┘  └────────────┘          │

└─────────────────────────────────────────────────────────────────┘

# Data Models

## IdeaCard Schema

interface IdeaCard {

id: string;                    // UUID v4

type: 'idea-card';             // tldraw shape type

x: number;                     // Canvas position X

y: number;                     // Canvas position Y

props: {

title: string;               // Card title (optional)

content: string;             // Main idea text

tags: string[];              // User-defined tags

color: string;               // Card background color

width: number;               // Card width

height: number;              // Card height

};

meta: {

embedding: Float32Array | null;  // 384-dim vector

embeddingModel: string;          // Model identifier

embeddedAt: number | null;       // Timestamp

duplicateOf: string | null;      // ID of similar card

similarityScore: number;         // 0-1 similarity

createdAt: number;               // Creation timestamp

updatedAt: number;               // Last update

};

}

## Vector Index Schema

interface VectorEntry {

id: string;                    // Card ID reference

embedding: Float32Array;       // 384-dim normalized vector

text: string;                  // Original text (for debug)

}

interface SimilarityResult {

id: string;                    // Matching card ID

score: number;                 // Cosine similarity (0-1)

text: string;                  // Preview text

}

# Feature Specifications

## F1: Idea Card Component

Description: Custom tldraw shape for idea capture with rich text editing.

Acceptance Criteria:

- Card renders with title field (optional) and content area

- Double-click to edit, click outside to save

- Supports markdown-like formatting (bold, italic, links)

- Resizable via drag handles

- Color picker for card background

## F2: Embedding Pipeline

Description: Web Worker-based embedding generation for all card content.

Acceptance Criteria:

- Embedding model loads on app start (with progress indicator)

- Embeddings generated in Web Worker (no UI blocking)

- Debounced trigger: 500ms after typing stops

- Embedding stored in card.meta.embedding

- Visual indicator while embedding in progress

## F3: Duplicate Detection

Description: Real-time similarity check against existing cards.

Acceptance Criteria:

- After embedding, query vector index for top-3 similar cards

- If similarity > 0.85: show warning border (orange)

- If similarity > 0.92: show duplicate alert (red)

- Tooltip shows: "Similar to: [card title]" with preview

- Click tooltip to navigate to similar card

- User can dismiss warning ("Keep anyway")

## F4: Semantic Search

Description: Search panel for finding cards by meaning.

Acceptance Criteria:

- Search input in left sidebar

- Embeds query text, finds top-10 similar cards

- Results show card preview + similarity score

- Click result to pan canvas to that card

- Keyboard shortcut: Cmd/Ctrl+K

## F5: Quick Capture Modal

Description: Instant idea entry without navigating canvas.

Acceptance Criteria:

- Global hotkey: Cmd/Ctrl+Shift+N

- Modal with single text input, auto-focused

- Enter to create card, Escape to cancel

- Card placed at canvas center (current viewport)

- Shows duplicate warning before creation if similar exists

## F6: Related Cards Sidebar

Description: Auto-show related cards when editing.

Acceptance Criteria:

- Right sidebar appears when card is selected

- Shows top-5 semantically related cards

- Updates live as card content changes

- Click to navigate, Shift+Click to link

- Can be collapsed/hidden

# Project Structure

semanticanvas/

├── package.json

├── tsconfig.json

├── vite.config.ts

├── index.html

├── public/

│   └── models/                    # Embedding model files (auto-cached)

├── src/

│   ├── main.tsx                   # App entry point

│   ├── App.tsx                    # Main app component

│   ├── components/

│   │   ├── Canvas.tsx             # tldraw wrapper

│   │   ├── IdeaCard/

│   │   │   ├── IdeaCardShape.tsx  # Custom shape definition

│   │   │   ├── IdeaCardUtil.ts    # Shape util (render, bounds)

│   │   │   └── IdeaCardEditor.tsx # Edit mode component

│   │   ├── SearchPanel.tsx        # Semantic search UI

│   │   ├── RelatedSidebar.tsx     # Related cards panel

│   │   ├── QuickCapture.tsx       # Modal for quick entry

│   │   └── DuplicateWarning.tsx   # Warning tooltip/badge

│   ├── workers/

│   │   └── embedding.worker.ts    # Web Worker for embeddings

│   ├── store/

│   │   ├── useCardStore.ts        # Zustand store for cards

│   │   └── useVectorIndex.ts      # In-memory vector index

│   ├── lib/

│   │   ├── embeddings.ts          # Embedding pipeline logic

│   │   ├── similarity.ts          # Cosine similarity functions

│   │   ├── persistence.ts         # IndexedDB save/load

│   │   └── constants.ts           # Thresholds, config

│   ├── hooks/

│   │   ├── useEmbedding.ts        # Hook for embedding cards

│   │   ├── useDuplicateCheck.ts   # Hook for similarity check

│   │   └── useHotkeys.ts          # Keyboard shortcuts

│   └── types/

│       └── index.ts               # TypeScript interfaces

└── README.md

# Implementation Phases

## Phase 1: Foundation (Days 1-3)

Goal: Basic canvas with custom idea cards

- Set up Vite + React + TypeScript project

- Integrate tldraw SDK

- Create custom IdeaCardShape and IdeaCardUtil

- Implement basic card editing (title + content)

- Add IndexedDB persistence for canvas state

Deliverable: Working canvas where you can create, edit, move, and resize idea cards. State persists across browser refresh.

## Phase 2: Embedding Pipeline (Days 4-6)

Goal: Local embedding generation for all cards

- Set up Transformers.js with all-MiniLM-L6-v2

- Create Web Worker for non-blocking embedding

- Wire store listener to trigger embedding on card changes

- Implement debouncing (500ms after typing stops)

- Add loading indicator during model load / embedding

Deliverable: Every card automatically gets an embedding vector stored in its metadata. Model loads once on startup.

## Phase 3: Duplicate Detection (Days 7-9)

Goal: Real-time similarity checking with visual feedback

- Implement in-memory vector index with cosine similarity

- Create similarity search function (top-k query)

- Wire post-embedding hook to check for duplicates

- Build DuplicateWarning component (border color + tooltip)

- Add "navigate to similar" and "dismiss" actions

Deliverable: Cards glow orange/red when similar content exists. Clicking warning shows the similar card.

## Phase 4: Search & Discovery (Days 10-12)

Goal: Semantic search and related cards features

- Build SearchPanel component with input + results

- Implement query embedding + vector search

- Add click-to-navigate functionality

- Build RelatedSidebar for selected card

- Add keyboard shortcuts (Cmd+K for search)

Deliverable: Users can search their ideas by meaning. Selecting a card shows related cards in sidebar.

## Phase 5: Quick Capture & Polish (Days 13-14)

Goal: Low-friction capture and UX refinements

- Build QuickCapture modal with hotkey trigger

- Add pre-creation duplicate check in modal

- Implement smart card placement (near viewport center)

- Add card color picker and basic theming

- Final bug fixes and performance optimization

Deliverable: Complete MVP ready for daily use. Fast capture, intelligent deduplication, semantic discovery.

# Configuration & Constants

// src/lib/constants.ts

export const CONFIG = {

// Embedding

EMBEDDING_MODEL: 'Xenova/all-MiniLM-L6-v2',

EMBEDDING_DIMENSIONS: 384,

EMBEDDING_DEBOUNCE_MS: 500,

// Similarity thresholds

DUPLICATE_THRESHOLD: 0.92,    // Red alert

SIMILAR_THRESHOLD: 0.85,      // Orange warning

RELATED_THRESHOLD: 0.70,      // Show in sidebar

// Search

SEARCH_TOP_K: 10,

RELATED_TOP_K: 5,

// Card defaults

DEFAULT_CARD_WIDTH: 280,

DEFAULT_CARD_HEIGHT: 180,

DEFAULT_CARD_COLOR: '#FEF3C7',  // Warm yellow

// IndexedDB

DB_NAME: 'semanticanvas',

DB_VERSION: 1,

STORE_NAME: 'canvas-state',

};

# Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Model load time | < 3 seconds | First paint to ready |
| Embedding latency | < 100ms per card | Worker message round-trip |
| Similarity search | < 10ms for 1000 cards | Query to results |
| Quick capture | < 200ms to modal open | Hotkey to focus |
| Duplicate detection accuracy | > 90% precision | Manual testing |
| Memory usage | < 500MB for 1000 cards | Chrome DevTools |

# Out of Scope (MVP)

To prevent scope creep and rabbit holes, these features are explicitly deferred:

- Multi-user collaboration / real-time sync

- Cloud backup / sync

- LLM-powered Q&A / chat interface

- Automatic card clustering / auto-layout

- Import from other apps (Obsidian, Notion)

- Mobile app version

- External vector database (LanceDB, pgvector)

- Voice input / Whisper integration

- Electron packaging (can be Phase 2)

# Getting Started

Initialize project:

npm create vite@latest semanticanvas -- --template react-ts

cd semanticanvas

npm install tldraw @xenova/transformers zustand idb-keyval

npm install -D @types/node

Start development:

npm run dev

Begin with Phase 1, Task 1: Configure Vite and create basic App.tsx with tldraw canvas.

Ready to build. Let's go.